## Slide 1: Adapting a Process Model
  The overall flow of activities, actions, and tasks and the interdependencies among them.
  The degree to which actions and tasks are defined within each framework activity.
  The degree to which work products are identified and required.
  The manner which quality assurance activities are applied.
  The manner in which project tracking and control activities are applied.
  The overall degree of detail with which the process is described.
  The degree to which the customer and other stakeholders are involved with the project.
  The level of autonomy given to the software team.
  The degree to which team organization and roles are prescribed.

## Slide 2: Software life cycle models
Life Cycle Model:
It specifies the various phases / workflows of the software process, such as the requirements, analysis (specification), design, implementation and maintenance and the order in which they are to be carried out.
Prescriptive Process Model:
Defines a distinct set of activities, actions, tasks, milestones, and work products that are required to engineer high-quality software
The activities may be linear, incremental, or evolutionary

## Slide 3: The Waterfall Model
Sometimes called as Classic / Linear Sequential Model.
Systematic , Sequential approach to software development.
The process begins with customer specification of requirements and progress through different activities like planning, modeling, construction and deployment and ends in completed software product.
The oldest model for software engineering is the waterfall model which is also called as oldest paradigm for software engineering.

## Slide 4: The Waterfall Model
Used when requirements are well understood and risk is low.
Used often with well-defined adaptations or enhancements to current software

## Slide 5: The Waterfall Model

## Slide 6: The Waterfall Model
Advantages
Documentation is provided at each phase.
Easy to understand and implement.
Widely used & known (small systems).
Reinforces good habits.
define-before-design &
design-before-code.

## Slide 7: The Waterfall Model
Disadvantages
It is difficult to follow the sequential flow in development process. If some changes are made at some phases then it may cause confusion.
Waterfall model has difficulty with uncertainty at beginning of project- commitments must be made early in project, but it is difficult for customer to state all requirements explicitly.
Working version of program will not be available until late in the project.
Linear nature induces blocking states because of task dependency.
Practically it is impossible for real projects rarely to follow the sequential flow of this model.

## Slide 8: The V- Model

## Slide 9: The V-Model
A variation in the representation of the waterfall model is called the V-model.
The V-model depicts the relationship of quality assurance actions to the actions associated with communication, modeling, and early construction activities.
As a software team moves down the left side of the V, basic problem requirements are refined into progressively more detailed and technical representations of the problem and its solution. Once code has been generated, the team moves up the right side of the V, essentially performing a series of tests (quality assurance actions) that validate each of the models created as the team moved down the left side.
In reality, there is no fundamental difference between the classic life cycle and the V-model. The V-model provides a way of visualizing how verification and validation actions are applied to earlier engineering work.

## Slide 10: The Incremental Model
The incremental model is a combination of elements of the waterfall model which are applied in an iterative manner.
As given in the diagram waterfall model is repeatedly applied.
The incremental model applies linear sequences in a required fashion as calendar time passes. Each linear sequence produces an increment in the work.

## Slide 11: The Incremental Model

## Slide 12: The Incremental Model
In first increment basic requirements are addressed but many supplementary features remain untouched.
The product is used and evaluated by the customer. Once it is evaluated by the customer there is plan development for the next increment.
The plan tells about updating of the core product to make it better and tries to meet the needs of the customer and delivery of additional functions and features.
This process continues following the delivery of each increment till the complete product is produced.

## Slide 13: The Incremental Model
The increments earlier to the main increment are called as “stripped down” versions of the final product.
Increments form a base for customer evaluation. On this basis customer can suggest new requirements if any.
When there is problem of shortage of skilled manpower then incremental development is very useful for a complete implementation by the business deadline that has been established for the project.
One more benefit of incremental is that it can be planned to manage technical risks.

## Slide 14: The Incremental Model
Used when requirements are well understood.
Multiple independent deliveries are identified.
Work flow is in a linear (i.e., sequential) fashion within an increment and is staggered between increments
Iterative in nature; focuses on an operational product with each increment
Provides a needed set of functionality sooner while delivering optional components later.
Useful also when staffing is too short for a full-scale development.

## Slide 15: The Incremental Model
Disadvantages
Each phase of iteration can be rigid and may not overlap each other.
Iterations may create confusions
Problems may occur as all requirements are not gathered at the beginning about full life cycle of software.

## Slide 16: Rapid Application Development (RAD)
Emphasizes a short development life cycle that is achieved by using component based construction.
(Component – S/w package or a module that encapsulates a set of related functions (data) )
Communication and planning are performed in sequence, then
Multiple s/w teams work in parallel on different system functions
( parallel modeling and construction activities)
Construction emphasizes use of pre existing s/w components.

## Slide 17
Fig. Rapid Application Development Model

## Slide 18: Rapid Application Development (RAD)
Advantages
Short development time.
Disadvantages
1.For large projects sufficient personnel are required to implement RAD teams.
2. Not good if system cannot be properly modularized.
3. If developers and customers are not committed to the rapid-fire activities necessary to complete the system in a much abbreviated time frame, RAD project will fail.

## Slide 19: Evolutionary Models: Prototyping
Prototyping can be used as a standalone process model or it can be used with the other models also. While developing a software product, prototyping can be combined with any other model.
In spite of the manner in which it is applied, the prototyping paradigm is useful for the software engineer as well as customers to understand what is to be built when requirements are unclear.

## Slide 20: Evolutionary Models: Prototyping
Follows an evolutionary and iterative approach.
Used when requirements are not well understood.
Serves as a mechanism for identifying software requirements.
Focuses on those aspects of the software that are visible to the customer/user.
Feedback is used to refine the prototype.

## Slide 21: Evolutionary Models: Prototyping
Construction
of prototype
communication
Quick
plan
Modeling
Quick design
Construction
of prototype
Deployment
delivery &
feedback

## Slide 22: Evolutionary Models: Prototyping
In prototyping quick iterations are planned and quick modeling occurs.
The quick design emphasizes on a representation of those features of the software visible to the customer.
Construction of prototype is done and then it is assessed by the customer.
The prototype is tuned and iterated till the customer satisfaction.

## Slide 23: Evolutionary Models: Prototyping
Disadvantages
To get the project done very quickly may affect overall software quality or long term maintainability of the software.
In case when customer is informed that the product must be rebuilt to maintain high level of quality, customer may not be comfortable with it.
The customer sees a "working version" of the software, wants to stop all development and then buy the prototype after a "few fixes" are made.
Developers often make implementation compromises to get the software running quickly (e.g., language choice, user interface, operating system choice, inefficient algorithms)

## Slide 24: Evolutionary Models: The Spiral
Proposed by Boehm is an evolutionary software process model that couples the iterative nature of prototyping with the controlled and systematic aspects of the waterfall model.
Evolutionary process--- an approach for incrementally growing a systems degree of definition and implementation while decreasing its degree of risk.
Provides potential for rapid development of increasingly more complete version of the software.
S/w is developed in a series of evolutionary releases.
Early iterations -after later iterations-Complete version of system.

## Slide 25: Evolutionary Models: The Spiral
Follows an evolutionary approach
Used when requirements are not well understood and risks are high
Inner spirals focus on identifying software requirements and project risks; may also incorporate prototyping
Outer spirals take on a classical waterfall approach after requirements have been defined, but permit iterative growth of the software
Operates as a risk-driven model…a go/no-go decision occurs after each complete spiral in order to react to risk determinations
Requires considerable expertise in risk assessment
Serves as a realistic model for large-scale software development

## Slide 26: Evolutionary Models: The Spiral

## Slide 27: Evolutionary Models: The Spiral
Advantages
Realistic approach to the development of large-scale systems.
The developer and customer better understand and react to risks at each evolutionary level.
Reduces risks before they become problematic.

## Slide 28: Evolutionary Models: The Spiral
Disadvantages
Difficult to convince customers that the evolutionary approach is controllable.
Demands considerable risk assessment expertise and relies on this expertise for success.
3. Evolutionary software processes do not establish the maximum speed of the evolution
  If too fast, the process will fall into chaos
  If too slow, productivity could be affected
4. Software processes should focus first on flexibility and extensibility, and second on high quality
  We should prioritize the speed of the development over zero defects
  Extending the development in order to reach higher quality could result in late delivery

## Slide 29: Evolutionary Models: Concurrent

## Slide 30: Evolutionary Models: Concurrent
The concurrent development model, sometimes called concurrent engineering, can be represented schematically as a series of framework activities, Software engineering actions of tasks, and their associated states.
The concurrent model is often more appropriate for system engineering projects where different engineering teams are involved.
Figure above provides a schematic representation of one Software engineering task within the modeling activity for the concurrent process model. The activity – modeling- may be in any one of the states noted at any given time.
All activities exist concurrently but reside in different states.

## Slide 31: Evolutionary Models: Concurrent
For example, early in the project the communication activity has completed its first iteration and exists in the awaiting changes state. The modeling activity which existed in the none state while initial communication was completed now makes a transition into underdevelopment state.
If, however, the customer indicates the changes in requirements must be made, the modeling activity moves from the under development state into the awaiting changes state.
The concurrent process model defines a series of events that will trigger transitions from state to state for each of the Software engineering activities, actions, or tasks.

## Slide 32: Still Other Process Models
Component based development—the process to apply when reuse is a development objective.
Formal methods—emphasizes the mathematical specification of requirements.
Aspect Oriented Software Development (AOSD)—provides a process and methodological approach for defining, specifying, designing, and constructing aspects.
Unified Process—a “use-case driven, architecture-centric, iterative and incremental” software process closely aligned with the Unified Modeling Language (UML)

## Slide 33: Component based development
Commercial off-the-shelf (COTS) Software components, developed by vendors who offer them as products, can be used when Software is to be built. These components provide targeted functionality with well-defined interfaces that enable the component to be integrated into the Software.
The component-based development model incorporates many of the characteristics of the spiral model.

## Slide 34: Component based development
The component-based development model incorporates the following steps:
Available component-based products are researched and evaluated for the application domain in question.
Component integration issues are considered.
Software architecture is designed to accommodate the components.
Components are integrated into the architecture.
Comprehensive testing is conducted to ensure proper functionality.

## Slide 35: Aspect Oriented Software Development (AOSD)
In most large systems, the relationships between the requirements and the program components are complex. A single requirement may be implemented by a number of components and each component may include elements of several requirements.
In practice, this means that implementing a change to the requirements may involve understanding and changing several components.
Alternatively, a component may provide some core functionality but also include code that implements several system requirements.
Even when there appears to be significant reuse potential, it may be expensive to reuse such components. Reuse may involve modifying them to remove extra code that is not associated with the core functionality of the component.

## Slide 36: Aspect Oriented Software Development (AOSD)
Aspect-oriented software engineering (AOSE) is an approach to software development that is intended to address this problem and so make programs easier to maintain and reuse.
AOSE is based around abstractions called aspects, which implement system functionality that may be required at several different places in a program.

## Slide 37: Aspect Oriented Software Development (AOSD)
An important characteristic of aspects is that they include a definition of where they should be included in a program, as well as the code implementing the cross-cutting concern.
You can specify that the cross-cutting code should be included before or after a specific method call or when an attribute is accessed.
The key benefit of an aspect-oriented approach is that it supports the separation of concerns. Separating concerns into independent elements rather than including different concerns in the same logical abstraction is good software engineering practice.
By representing cross-cutting concerns as aspects, these concerns can be understood, reused, and modified independently, without regard for where the code is used.

## Slide 38: Aspect Oriented Software Development (AOSD)
For example, user authentication may be represented as an aspect that requests a login name and password. This can be automatically woven into the program wherever authentication is required.
Say you have a requirement that user authentication is required before any change to personal details is made in a database. You can describe this in an aspect by stating that the authentication code should be included before each call to methods that update personal details.
Subsequently, you may extend the requirement for authentication to all database updates. This can easily be implemented by modifying the aspect. You simply change the definition of where the authentication code is to be woven into the system. You do not have to search through the system looking for all occurrences of these methods. You are therefore less likely to make mistakes and introduce accidental security vulnerabilities into your program.